**Test result report**

**07.02.2023-16.03.2023**

**Test team:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Position** | **Role in the project** |
| Alexey Martynenka | Tester | Admin, Company, Customer |
| Trofim Kanapelko | Team lead | Admin, User |
| Yeramitsa Sabrina | Tester | Company, Customer |

**Testing process description:**

Test environment:

Samsung A32(Chrome); IPhone SE(Chrome); IPhone 11(Safari)

Test level: System testing;

Test types: Functional, GUI, Configuration testing.

The tests are based on the checklist "Check lists" and according to the requirements of () when using black box testing.

All tests are done manual; details can be seen in BTS: Qase test plan and statistic sections of this document()

**Summary:**

Checklists and test cases were prepared for 4 application roles:

Admin, Customer, Company and User.

For testing in the following environments:

**iOS 16. Safari**

Admin (Check list:42;Test case:45)

User(Check list:11;Test case:11)

**Android 13 Chrome**

Admin (Check list:42;Test case:45)

Company (Check list:33;Test case:35)

Customer (Check list:40;Test case:41)

**iOS 16.3.1 Chrome**

Company (Check list:33;Test case:35)

Customer (Check list:40;Test case:4)

**The following tests have been completed in the last week:**

During the tests, a test case was prepared: 62.

During testing, tests were carried out: 129

During testing, bugs were identified:3

Of them:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Mobile version | | | | | | |
|  | Severity | | | | | Status |
|  |  | Critical | Major | Medium | Minor |  |
| Priority | ASAP | - | - | - | - | Assignee |
| High | - | 3 | - | - | Assignee |
| Normal | - | - | - | - | Assignee |
| Low | - | - | - | -- | Assignee |

**The following tests have been completed for 4 application roles in the last week:**

Admin, Customer, Company and User.

For testing in the following environments:

iOS 16. Safari - Admin, User

Android 13 – Chrome – All roles

iOS 16.3.1 - Chrome - Company, Customer

**Test Status:**Yellow

**Plans for next week:** Retesting and regression testing. Testing mobile version of the APP.

**Testing timetable:**

|  |  |  |  |
| --- | --- | --- | --- |
| Tester | Date | Description | Duration |
| Alexey Martynenka | Conducting retesting and regression testing for the Admin, Company, Customer roles, mobile version | Conducting testing mobile version of the APP on the main functions. Entering found bugs into JIRA | 3 hours |
| Trophime Kanapelko | Conducting retesting and regression for the for the Administrator and User roles, mobile version | Conducting testing mobile version of the APP on the main functions. Entering found bugs into JIRA | 3 hour |
| Yeramitsa Sabrina | Conducting retesting and regressionfor the for the Company and Customer roles, mobile version | Conducting testing mobile version of the APP on the main functions. Entering found bugs into JIRA | 3 hour |

**+New bugs found:**

|  |  |  |
| --- | --- | --- |
| **1** | [iOS, Safari, Admin role] Cannot reach [Log Out] button | Major |
| **2** | [iOS, Safari, Admin role] Abscence of burger menu | Major |
| **3** | [iOS, Safari, Admin role] Blocking 'Phone' field | Major |